DXEMPIRE

Frontend Development Guide

Refurbished Electronics ERP · CRM · B2B Marketplace

────────────────────────────────────────────────────────────

| Document type | Complete frontend development guide |
| --- | --- |
| Platform | Web dashboards (React) + Mobile apps (React Native / Expo) |
| Surfaces | 4 Web dashboards + 2 Mobile apps (Android + iOS) |
| Estimated days | ~40 working days (frontend alone, 1 dev) |
| Version | 1.0 — May 2026 |
| Prepared by | SP Associates / DXEMPIRE |

# 1. Overview & scope

This document is the complete step-by-step frontend development guide for the DXEMPIRE platform. It covers every screen, component, state, and API integration that needs to be built — from project setup to production deployment. Follow each phase in order.

## 1.1 Frontend surfaces to build

| Super Admin Dashboard | Web — full system control, user management, provider config |
| --- | --- |
| Sales CRM Dashboard | Web — leads, orders, B2B dealers, analytics |
| Warehouse Dashboard | Web — inventory, QC, bin/rack, dispatch queue |
| HR & Accounts Dashboard | Web — employees, payroll, finance, GST invoices |
| Staff Mobile App | React Native / Expo — IMEI scan, QC grading, packing, dispatch |
| B2B Partner Mobile App | React Native / Expo — browse, bulk order, ledger, tracking |

## 1.2 Technology stack

| Category | Technology | Purpose |
| --- | --- | --- |
| Web framework | React 18 + Vite | Fast dev server, production builds |
| Styling | Tailwind CSS 3 | Utility-first, consistent design tokens |
| State (global) | Zustand | Lightweight global state, no Redux boilerplate |
| State (server) | TanStack Query v5 | API caching, background sync, loading states |
| Routing | React Router v6 | Role-based protected routes |
| HTTP | Axios | API calls, interceptors, token refresh |
| Forms | React Hook Form + Zod | Validation, error handling, typed schemas |
| Charts | Recharts | Sales, inventory, analytics dashboards |
| Tables | TanStack Table v8 | Server-side pagination, sorting, filters |
| UI Components | shadcn/ui | Accessible, composable component library |
| Icons | Lucide React | Consistent icon set |
| Mobile | React Native 0.74 + Expo 51 | iOS + Android from one codebase |
| Navigation | React Navigation 6 | Stack + bottom tabs per user role |
| Mobile storage | Expo SecureStore | Auth token storage on device |
| Push notifs | Expo Notifications | Push notification token + handler |
| Camera/scan | expo-camera + expo-barcode | IMEI barcode scanning in staff app |
| PDF | expo-print | Invoice PDF download in partner app |
| Build | EAS Build | iOS + Android production builds |

# 2. Project setup

| Phase 0 | Project foundation One-time setup for both web and mobile — do this before writing any screens | Days 1–4 |
| --- | --- | --- |

## 2.1 Folder structure — web

Create this structure before writing any components. Consistent structure is critical when multiple devs work on the same codebase.

src/

assets/          # logos, images, fonts

components/      # shared UI components

ui/            # base: Button, Input, Badge, Modal, Card

layout/        # Sidebar, Topbar, PageWrapper, Breadcrumb

forms/         # reusable form groups

tables/        # DataTable with pagination

charts/        # wrapper components around Recharts

pages/           # one folder per dashboard module

admin/         # Super Admin pages

crm/           # Sales CRM pages

warehouse/     # Warehouse pages

hr/            # HR & Accounts pages

hooks/           # custom hooks (useAuth, useRole, useDebounce...)

services/        # Axios API service files (one per module)

store/           # Zustand global state stores

types/           # TypeScript types and interfaces

utils/           # formatters, validators, helpers

router/          # route definitions + ProtectedRoute HOC

## 2.2 Web project bootstrap commands

| # | Task | Details |
| --- | --- | --- |
| 1 | Create Vite + React project | npm create vite@latest dxempire-web -- --template react-ts |
| 2 | Install Tailwind CSS | npm install -D tailwindcss postcss autoprefixer && npx tailwindcss init -p |
| 3 | Install UI + state libraries | npm install zustand @tanstack/react-query axios react-router-dom react-hook-form zod @hookform/resolvers |
| 4 | Install table + chart libs | npm install @tanstack/react-table recharts lucide-react |
| 5 | Install shadcn/ui | npx shadcn@latest init — select Tailwind, TypeScript, src/components/ui |
| 6 | Install dev tools | npm install -D eslint prettier eslint-config-prettier @typescript-eslint/parser |
| 7 | Set up env file | Create .env: VITE_API_BASE_URL=https://api.dxempire.com/v1 |

## 2.3 Mobile project bootstrap commands

| # | Task | Details |
| --- | --- | --- |
| 1 | Create Expo project | npx create-expo-app dxempire-mobile --template expo-template-blank-typescript |
| 2 | Install navigation | npx expo install @react-navigation/native @react-navigation/stack @react-navigation/bottom-tabs react-native-screens react-native-safe-area-context |
| 3 | Install storage + notifications | npx expo install expo-secure-store expo-notifications expo-device expo-constants |
| 4 | Install camera / scanner | npx expo install expo-camera expo-barcode-scanner expo-print expo-sharing |
| 5 | Install networking | npm install axios zustand @tanstack/react-query react-hook-form zod |
| 6 | Configure EAS | npm install -g eas-cli && eas login && eas build:configure |
| 7 | Set up app.json | Set name: DXEMPIRE, bundleIdentifier: com.dxempire.app, package: com.dxempire.app |

# 3. Authentication & role routing

| Phase 1 | Auth, OTP login & role-based routing All surfaces share this — build it once, use everywhere | Days 5–7 |
| --- | --- | --- |

## 3.1 Auth flow overview

DXEMPIRE uses OTP-based login (no passwords). The user enters their mobile number, receives an OTP via MSG91, verifies it, and receives a Sanctum bearer token. The token is stored securely and sent with every API request.

## 3.2 Web auth implementation steps

| # | Task | Details |
| --- | --- | --- |
| 1 | Axios instance | Create src/services/api.ts with baseURL from env, interceptor to attach Bearer token from localStorage, interceptor to handle 401 (clear token + redirect to login) |
| 2 | Auth store (Zustand) | Create src/store/authStore.ts: fields: token, user, role. Actions: setAuth(), clearAuth(), isAuthenticated() |
| 3 | Login page | Mobile input field + Send OTP button → calls POST /auth/send-otp. OTP input (6 digits) + Verify button → calls POST /auth/verify-otp → stores token + user + role |
| 4 | ProtectedRoute HOC | Wrap routes: check isAuthenticated(). If false → redirect to /login. If role mismatch → redirect to /unauthorized |
| 5 | Role-based routing | Router checks user.role and mounts matching dashboard. super_admin → /admin, sales → /crm, warehouse → /warehouse, hr → /hr, accounts → /accounts |
| 6 | Token refresh | Axios response interceptor: on 401, call POST /auth/refresh. If refresh fails, call clearAuth() and redirect to login |

## 3.3 Mobile auth implementation steps

| # | Task | Details |
| --- | --- | --- |
| 1 | SecureStore setup | Create authStorage.ts: saveToken(token), getToken(), clearToken() using Expo SecureStore (encrypted, survives app close) |
| 2 | Auth context | AuthContext with user, token, role state. On app load, read token from SecureStore → call GET /auth/me → set user |
| 3 | Login screen | PhoneInput → Send OTP → OTP 6-digit input → Verify → navigate based on role (staff role → StaffNavigator, partner role → PartnerNavigator) |
| 4 | Role navigator split | StaffNavigator: bottom tabs for Tasks, Scan, QC, Dispatch, Profile. PartnerNavigator: bottom tabs for Catalog, Orders, Ledger, Notifications, Profile |
| 5 | Push token registration | On login success: call Notifications.getExpoPushTokenAsync() → POST /notifications/register with { token, device_type } |

# 4. Shared component library

| Phase 2 | Design system & reusable components Build these before any page — every screen uses them | Days 8–11 |
| --- | --- | --- |

Build all components below before starting any dashboard page. This is the most important investment in developer speed — every screen reuses these.

## 4.1 Base UI components (Web)

| # | Task | Details |
| --- | --- | --- |
| 1 | Button | Variants: primary (blue), secondary, danger, ghost. Sizes: sm, md, lg. Props: loading (spinner), disabled, onClick, icon |
| 2 | Input | Text, number, date, search types. Props: label, error message, helperText, prefix icon, suffix icon |
| 3 | Select | Single and multi-select dropdown. Searchable option. Works with React Hook Form |
| 4 | Modal | Title + body + footer slots. Close on backdrop click. Trap focus for accessibility |
| 5 | Table | TanStack Table wrapper: sortable columns, server-side pagination, row selection, sticky header, loading skeleton |
| 6 | Badge | Color variants: green (active), red (rejected), amber (pending), blue (processing), gray (default) |
| 7 | Card | White card with shadow. Header slot (title + actions). Body slot. Footer slot |
| 8 | Sidebar | Collapsible nav sidebar. Active link highlight. Role-based menu items from config. Logo at top |
| 9 | Topbar | Breadcrumb trail. Notification bell with count. User avatar + dropdown (profile, logout) |
| 10 | PageWrapper | Title + subtitle header. Breadcrumb. Right-side action slot (Add button etc). Content area |
| 11 | StatCard | Single KPI tile: icon, label, value, change % with up/down arrow |
| 12 | EmptyState | Icon + message + optional CTA button. Use when table/list has no data |
| 13 | ConfirmDialog | Danger confirmation modal: "Are you sure?" with confirm/cancel. Use for deletes and critical actions |
| 14 | Toast | Top-right notifications: success (green), error (red), warning (amber), info (blue). Auto-dismiss after 4s |

## 4.2 Form patterns

All forms use React Hook Form + Zod for validation. Key rules:

- Never use uncontrolled inputs — always register with useForm()

- Define a Zod schema for every form — validation runs on submit and on blur

- Show inline error messages directly below each field

- Disable the submit button while isSubmitting is true

- On success, invalidate related TanStack Query cache keys

## 4.3 API service layer

Create one service file per module in src/services/. Each file exports async functions that call the API and return typed data.

// Example: src/services/inventory.ts

export const getInventory = (params) => api.get("/inventory", { params });

export const updateProduct = (id, data) => api.put(`/products/${id}`, data);

export const createQcGrade = (data) => api.post("/qc/grade", data);

## 4.4 TanStack Query patterns

| # | Task | Details |
| --- | --- | --- |
| 1 | useQuery for lists | Use for all GET requests that display data in tables/lists. Key = [module, filters]. staleTime: 60s |
| 2 | useMutation for writes | Use for POST/PUT/DELETE. onSuccess: call queryClient.invalidateQueries to refresh list |
| 3 | Pagination pattern | Pass { page, limit } as query params. Server returns { data, total, page, limit }. Use TanStack Table pagination state |
| 4 | Optimistic updates | For status changes (approve order, mark dispatched) — update local cache immediately, rollback on error |

# 5. Super Admin Dashboard

| Phase 3 | Super Admin — full system control Route: /admin — Role: super_admin only | Days 12–17 |
| --- | --- | --- |

## 5.1 Pages to build

| # | Task | Details |
| --- | --- | --- |
| 1 | Dashboard home | KPI grid: total revenue today, active orders, stock count, active partners. Last 7 days sales line chart. Recent activity feed |
| 2 | User management | Table of all users. Create user form (name, phone, role). Edit role. Deactivate/activate toggle. Reset OTP |
| 3 | Partner management | All B2B partners. KYC status badge. Approve/reject KYC. Set credit limit. View partner order history |
| 4 | Provider settings | Logistics provider selector (DTDC / Delhivery / Shiprocket). Active provider shown with green badge. Save changes → calls PUT /settings/logistics |
| 5 | Notification config | WhatsApp provider selector. SMS template management. Test send button |
| 6 | Audit log | Full system event log table. Filter by user, action, date range. Export to CSV |
| 7 | System settings | GST number, company name, address, bank details. IMEI prefix rules. Grade rules editor (S1-S5 criteria) |

## 5.2 Key API endpoints used

| GET /admin/stats | Dashboard KPI counts |
| --- | --- |
| GET /users | All users with role and status |
| POST /users | Create new user |
| PUT /users/:id/role | Change user role |
| GET /partners | All B2B partners |
| PUT /partners/:id/kyc | Approve or reject KYC |
| PUT /settings/logistics | Switch active logistics provider |
| GET /audit-logs | Paginated audit log with filters |

# 6. Sales CRM Dashboard

| Phase 4 | Sales CRM — leads, orders, analytics Route: /crm — Role: sales, super_admin | Days 18–24 |
| --- | --- | --- |

## 6.1 Pages to build

| # | Task | Details |
| --- | --- | --- |
| 1 | CRM home | Today's targets. Pipeline summary by stage. My leads count. Revenue vs target gauge chart |
| 2 | Lead pipeline | Kanban board with columns: New, Contacted, Quoted, Negotiating, Won, Lost. Drag-and-drop card to update stage. Click card to open lead detail modal |
| 3 | Lead detail | Contact info. Notes timeline. Follow-up scheduler. Convert to order button. Activity log |
| 4 | B2B dealer list | Table: dealer name, phone, GST, credit limit, outstanding balance, last order date. Search + filter by state |
| 5 | Dealer detail | Profile card. Order history table. Credit ledger. Outstanding invoices. Adjust credit limit form |
| 6 | Order management | All orders table: order ID, dealer, items count, value, status badge, date. Filter by status, date range, dealer. Approve / reject order action |
| 7 | Order detail | Line items table. Payment status. Shipping status. Timeline of state changes. Download invoice button |
| 8 | Revenue analytics | Date range picker. Revenue by channel bar chart. Top products table. Top dealers table. Monthly trend line chart. Export to Excel |
| 9 | Support tickets | Ticket list table. Open ticket detail. Add note. Change status. Assign to user |

## 6.2 Key components for CRM

- KanbanBoard — column + card drag-and-drop (use @dnd-kit/core)

- LeadCard — compact card with status badge, last activity, assignee avatar

- DealerCreditBar — visual credit utilization progress bar

- OrderStatusTimeline — vertical stepper showing order lifecycle states

- RevenueChart — Recharts BarChart with channel color coding

- DateRangePicker — from/to date selector connected to query params

## 6.3 Key API endpoints used

| GET /leads | Paginated leads, filter by stage/assignee |
| --- | --- |
| PUT /leads/:id/stage | Move lead to new pipeline stage |
| GET /dealers | B2B dealer list |
| GET /dealers/:id | Dealer detail with credit and ledger |
| GET /orders | All orders with filters |
| PUT /orders/:id/approve | Approve order — triggers warehouse pick request |
| GET /analytics/revenue | Revenue data by date range and channel |
| GET /support/tickets | Support ticket list |

# 7. Warehouse & Inventory Dashboard

| Phase 5 | Warehouse — stock, QC, dispatch Route: /warehouse — Role: warehouse_staff, qc_engineer, super_admin | Days 25–30 |
| --- | --- | --- |

## 7.1 Pages to build

| # | Task | Details |
| --- | --- | --- |
| 1 | Inventory home | Stock count cards: Phones, Laptops, Accessories. Low stock alerts panel. Recently received items feed |
| 2 | Inventory table | Full stock table: IMEI, model, grade, location, status. Filter by category / grade / bin / status. Search by IMEI. Export to Excel |
| 3 | Product detail | IMEI card. Grade badge. QC history timeline. Current bin location. Order assignment if sold |
| 4 | Receiving form | Receive new stock: supplier select, quantity, product category. Auto-generates IMEI entry rows. Submit → creates pending QC items |
| 5 | QC grading screen | Pending QC queue table. Select item → QC form: grade S1-S5 selector, condition notes, pass/repair/reject radio. Submit → updates inventory |
| 6 | Bin / rack manager | Visual bin map (grid of bins). Click bin to see occupants. Move product: scan IMEI → select new bin → confirm |
| 7 | Dispatch queue | Approved orders ready for dispatch. Pick list view per order. Mark each item picked → mark order packed → generate AWB → mark dispatched |
| 8 | Return processing | Returns received from courier. Scan IMEI to re-enter QC cycle. Link to original order |

## 7.2 Critical UX notes for warehouse

Warehouse staff often work on tablets or small laptops in a noisy environment. Make tap targets large (min 44px). Use high-contrast status colors. Keep forms short — one action per screen.

- Dispatch queue must show urgent orders (>24h old) highlighted in red

- QC form must work offline-first — queue submissions and sync when online

- Bin map must handle 100+ bins — use virtual scrolling

- IMEI search must debounce to 300ms and search on every keystroke

## 7.3 Key API endpoints used

| GET /inventory | Stock table with filters |
| --- | --- |
| POST /inventory/receive | Receive new stock batch |
| GET /qc/pending | Items awaiting QC |
| POST /qc/grade | Submit QC result for one item |
| GET /bins | All bins with occupancy |
| PUT /bins/move | Move product to different bin |
| GET /dispatch/queue | Orders ready for dispatch |
| PUT /orders/:id/dispatch | Mark order dispatched + attach AWB |

# 8. HR & Accounts Dashboard

| Phase 6 | HR & Accounts — people and finance Route: /hr and /accounts — Roles: hr_manager, accounts_user, super_admin | Days 31–36 |
| --- | --- | --- |

## 8.1 HR pages to build

| # | Task | Details |
| --- | --- | --- |
| 1 | Employee list | Table: name, role, department, shift, join date, status. Add employee form. Edit. Deactivate |
| 2 | Attendance | Monthly calendar view per employee. Mark present/absent/half-day. Bulk import from Excel. Attendance summary stats |
| 3 | Shift management | Shift schedule board (weekly grid). Assign employees to morning/evening shifts. Copy previous week |
| 4 | Payroll run | Month selector. Auto-calculate salaries (basic + attendance + deductions). Review table before processing. Confirm → mark salaries as paid |
| 5 | Salary slips | Generate PDF salary slip per employee. Download or email. Salary history table |

## 8.2 Accounts pages to build

| # | Task | Details |
| --- | --- | --- |
| 1 | Finance home | This month: revenue, expenses, GST collected, net profit cards. P&L trend chart |
| 2 | GST invoices | Invoice list: invoice number, dealer, amount, GST, date. Download PDF. Mark as paid. GST summary for filing |
| 3 | Expense tracking | Add expense: category, amount, date, receipt upload. Expense list with filters. Monthly expense chart |
| 4 | Vendor payments | Vendor list. Record payment. Outstanding balance per vendor. Payment history |
| 5 | Ledger view | Full ledger table: date, description, debit, credit, balance. Filter by date range. Export to Excel/PDF |
| 6 | P&L report | Month/quarter/year selector. Revenue vs Expenses bar chart. Gross profit, net profit cards. Download as PDF |

## 8.3 Key API endpoints used

| GET /employees | All employees |
| --- | --- |
| GET /attendance/:month | Attendance records for a month |
| POST /payroll/run | Trigger payroll calculation |
| GET /invoices | GST invoice list |
| POST /expenses | Add new expense |
| GET /ledger | Full ledger with filters |
| GET /reports/pl | P&L report data by period |

# 9. Staff Mobile App

| Phase 7 | Staff App — IMEI, QC, dispatch (React Native / Expo) Users: warehouse staff, QC engineers, packing staff | Days 20–28 (parallel) |
| --- | --- | --- |

## 9.1 Navigation structure

| Bottom tab 1 | Home — my tasks today, shift summary, quick stats |
| --- | --- |
| Bottom tab 2 | Scan — IMEI barcode scanner, lookup product |
| Bottom tab 3 | QC — pending QC queue, grading form |
| Bottom tab 4 | Dispatch — pick list, packing confirm, dispatch |
| Bottom tab 5 | Profile — user info, logout, app version |

## 9.2 Screens to build

| # | Task | Details |
| --- | --- | --- |
| 1 | Login | Phone number input + Send OTP. OTP 6-digit input + Verify. Stores token in SecureStore. Registers Expo push token |
| 2 | Home | Good morning greeting + name. Today's tasks count. Pending QC count badge. Pending dispatch count badge. Shift info |
| 3 | IMEI Scanner | Full-screen camera preview. Barcode scanner overlay. On scan → call GET /products/imei/:code → show product card below. Manual entry fallback input |
| 4 | Product card | Shows: model, grade badge, current bin, status. Actions: Grade QC, Move to bin, View history |
| 5 | QC Queue | List of products pending QC. Tap item to open QC form |
| 6 | QC Form | Product info at top. Grade selector: S1 S2 S3 S4 S5 (large tap targets). Condition notes input. Pass / Needs Repair / Reject toggle. Submit button. Confirmation toast |
| 7 | Packing tasks | List of orders approved and ready to pack. Tap order → see items list. Scan each item IMEI to confirm packed. All items scanned → Mark as Packed button activates |
| 8 | Dispatch screen | Packed orders ready to hand to courier. Show AWB number (from logistics API). Confirm handover → order status → Dispatched |
| 9 | Move to bin | Current bin shown. Scan or type new bin code. Confirm move → POST /bins/move |
| 10 | Notifications | Push notification received → navigate to relevant task automatically. In-app notification list showing last 20 alerts |

## 9.3 Offline handling for staff app

Warehouse connectivity can be unreliable (large buildings, basement storage). The QC grading and bin move actions must queue locally and sync when connected.

- Use @react-native-community/netinfo to detect connectivity

- Queue failed mutations in Zustand store with AsyncStorage persistence

- Show "Offline — X actions queued" banner when disconnected

- Auto-sync queue on reconnect

# 10. B2B Partner Mobile App

| Phase 8 | Partner App — browse, order, track (React Native / Expo) Users: B2B dealers and resellers | Days 20–28 (parallel) |
| --- | --- | --- |

## 10.1 Navigation structure

| Bottom tab 1 | Catalog — live stock browse with grade filters |
| --- | --- |
| Bottom tab 2 | My Orders — order list, tracking, delivery status |
| Bottom tab 3 | Ledger — credit balance, invoice history, payments |
| Bottom tab 4 | Notifications — order updates, offers, alerts |
| Bottom tab 5 | Account — profile, KYC status, settings, logout |

## 10.2 Screens to build

| # | Task | Details |
| --- | --- | --- |
| 1 | Login | Phone + OTP (same as staff app). After login, check KYC status — if pending, show KYC status screen with message. If approved, go to catalog |
| 2 | Catalog | Product grid or list toggle. Filter bar: category (phones/laptops/accessories), grade (S1-S5), price range. Live stock count badge on each item. Pull-to-refresh |
| 3 | Product detail | Product image (from S3). Model, grade, price, stock count. Description. Add to cart button + quantity stepper. Grade explanation tooltip (S1=Like new etc) |
| 4 | Cart | Items list with quantity controls. Remove item. Subtotal, GST, grand total. Place Order button → confirm modal. If insufficient credit → show warning |
| 5 | Order confirmation | Order ID. Summary of items. Expected dispatch date. Track Order button. Download Proforma Invoice PDF button |
| 6 | My Orders list | Orders sorted by recent. Status badge: Pending / Processing / Dispatched / Delivered. Tap order for detail |
| 7 | Order detail | Items list. Payment status. Tracking number + deep link to courier tracking. Status timeline stepper. Download GST Invoice PDF (when delivered) |
| 8 | Credit ledger | Available credit in large text at top. Credit limit and used bars. Transaction history: date, description, debit, credit, balance |
| 9 | Invoices | List of all GST invoices. Search by invoice number. Download PDF (expo-print). Mark as viewed |
| 10 | KYC status screen | Show KYC submission status. If pending: "Your account is under verification — usually 24hrs". If rejected: reason + resubmit option |
| 11 | Notifications | List of push notifications received. Order shipped, payment received, new stock alert, offer notification. Tap to deep-link to relevant screen |
| 12 | Account / profile | Business name, GST, phone, email (read-only). Contact support button. App version. Logout |

## 10.3 Payment flow in partner app

The partner app does not handle payment directly inside the app (avoids Play Store payment policy issues). Instead:

- Partner places order → order created in PENDING state

- System sends WhatsApp message with payment link (Razorpay hosted page)

- Partner pays via browser → Razorpay webhook fires → order status updates

- Partner sees order status update in app (TanStack Query refetch every 30s)

# 11. Common patterns & standards

## 11.1 API error handling (universal)

| # | Task | Details |
| --- | --- | --- |
| 1 | 401 Unauthorized | Clear auth token, redirect to login page. Show "Session expired" toast |
| 2 | 403 Forbidden | Show "You don't have permission for this action" toast. Do not redirect |
| 3 | 422 Validation | Show field-level errors from server response inside the form (map error.errors to field names) |
| 4 | 500 Server error | Show generic "Something went wrong. Please try again" toast. Log to console |
| 5 | Network error | Show "No internet connection" toast. If mobile — queue action for retry |

## 11.2 Loading states (universal)

- Tables — show skeleton rows (gray pulsing bars) while loading, never a spinner

- Full page — show skeleton of the page layout, not a spinner

- Buttons — show inline spinner + disable button while submitting form

- Charts — show empty chart with "Loading..." label while data fetches

- Mobile lists — use FlatList with ListFooterComponent spinner for pagination

## 11.3 Date and number formatting (India)

| Dates | DD/MM/YYYY format — use date-fns: format(date, "dd/MM/yyyy") |
| --- | --- |
| Currency | Indian Rupee with Intl: new Intl.NumberFormat("en-IN", {style: "currency", currency: "INR"}).format(value) |
| Large numbers | Indian numbering system: 1,00,000 not 100,000 — use "en-IN" locale |
| Timestamps | "2 hours ago" style — use formatDistanceToNow from date-fns |
| Phone | Display as +91 XXXXX XXXXX — always store without formatting |

## 11.4 Role permission matrix

| Module | Super Admin | Sales | Warehouse | QC Engineer | Accounts | HR |
| --- | --- | --- | --- | --- | --- | --- |
| Admin settings | ✓ | ✗ | ✗ | ✗ | ✗ | ✗ |
| User management | ✓ | ✗ | ✗ | ✗ | ✗ | ✗ |
| CRM / Sales | ✓ | ✓ | ✗ | ✗ | ✗ | ✗ |
| Inventory view | ✓ | ✓ | ✓ | ✓ | ✗ | ✗ |
| QC grading | ✓ | ✗ | ✓ | ✓ | ✗ | ✗ |
| Dispatch | ✓ | ✗ | ✓ | ✗ | ✗ | ✗ |
| Finance | ✓ | ✗ | ✗ | ✗ | ✓ | ✗ |
| Payroll / HR | ✓ | ✗ | ✗ | ✗ | ✗ | ✓ |
| Analytics | ✓ | ✓ | ✗ | ✗ | ✓ | ✗ |

# 12. Testing checklist

| Phase 9 | Frontend QA — before every release Test all roles, all critical flows, all devices | Days 37–39 |
| --- | --- | --- |

## 12.1 Web dashboard testing checklist

| ☐ | Login with each role (super_admin, sales, warehouse, hr, accounts) — verify correct dashboard loads |
| --- | --- |
| ☐ | Attempt to access /admin as a sales user — verify redirect to /unauthorized |
| ☐ | Submit every form with empty required fields — verify validation messages appear |
| ☐ | Submit every form with valid data — verify success toast and table refreshes |
| ☐ | Test pagination: navigate to page 2, then filter — verify page resets to 1 |
| ☐ | Test search: type in search box — verify debounce (no call on every keystroke) |
| ☐ | Test date range picker — verify API call includes correct from/to params |
| ☐ | Test table sort — verify API called with correct sort param |
| ☐ | Approve an order — verify order moves from pending to processing in real-time |
| ☐ | Download a PDF invoice — verify file downloads correctly in all browsers |
| ☐ | Test on Chrome, Firefox, Safari (Mac) minimum |
| ☐ | Test on 1366x768 resolution (common laptop screen) — verify no horizontal scroll |
| ☐ | Log out — verify token cleared, redirected to login, back button does not restore session |

## 12.2 Mobile app testing checklist

| ☐ | Install on physical Android device (not emulator only) — test IMEI scanner with real barcodes |
| --- | --- |
| ☐ | Install on physical iOS device — test all screens for layout issues |
| ☐ | Test OTP login flow end to end — verify token stored in SecureStore |
| ☐ | Kill app and reopen — verify user stays logged in (token persisted) |
| ☐ | Turn off WiFi while on QC form — submit — verify action queued. Turn WiFi on — verify sync |
| ☐ | Receive push notification while app is in background — verify tap navigates to correct screen |
| ☐ | Scan a valid IMEI barcode — verify product loads correctly |
| ☐ | Scan an invalid barcode — verify error message shown |
| ☐ | Place a test order in partner app — verify order appears in CRM dashboard |
| ☐ | Test partner app on slow 3G connection (use network throttle) — verify loading states show |
| ☐ | Download an invoice PDF — verify file saves and opens correctly |
| ☐ | Test dark mode (system setting) — verify no white-on-white text issues |
| ☐ | Test large text size (accessibility setting) — verify no layout breakage |

# 13. Deployment

| Phase 10 | Build and deploy to production Web: Nginx server. Mobile: EAS build + app stores | Days 40 |
| --- | --- | --- |

## 13.1 Web deployment

| # | Task | Details |
| --- | --- | --- |
| 1 | Production build | npm run build → creates dist/ folder. Review bundle size: run npx vite-bundle-visualizer to identify large packages |
| 2 | Environment variables | Set VITE_API_BASE_URL to production API URL. Never commit .env to git — use server environment variables or CI/CD secrets |
| 3 | Nginx config | Serve dist/ as static files. Add try_files $uri /index.html for React Router to work. Enable gzip compression. Set cache headers for assets |
| 4 | SSL / HTTPS | Use Certbot + Let's Encrypt for free SSL. All traffic must be HTTPS — never serve the app over HTTP |
| 5 | Subdomain setup | Recommended: app.dxempire.com for web dashboards. api.dxempire.com for Laravel backend |
| 6 | Verify in prod | Log in as each role. Check API calls go to production URL (DevTools Network tab). Test one full order cycle |

## 13.2 Mobile deployment (EAS)

| # | Task | Details |
| --- | --- | --- |
| 1 | Production build | eas build --platform all --profile production. First build creates signing credentials automatically |
| 2 | Android — Play Store | Download .aab file from EAS. Upload to Google Play Console → Production track. Fill store listing: screenshots, description, category |
| 3 | iOS — App Store | EAS submits directly: eas submit --platform ios. Or download .ipa and upload via Transporter app. App Store Connect: fill metadata |
| 4 | OTA updates | Use expo-updates for minor JS updates without full store submission. eas update --branch production --message "Fix dispatch bug" |
| 5 | Review timeline | Android review: 2–3 days. iOS review: 5–7 days. Submit well before go-live date. Rejections add more days |

## 13.3 Post-launch monitoring

- Sentry (sentry.io) — install in both React web and React Native for error tracking. Set up alerts for new errors

- Uptime monitoring — use UptimeRobot (free) to ping your API and web app every 5 minutes

- Analytics — track screen views and user actions with Expo Analytics or Mixpanel

- API performance — watch slow queries in Laravel Telescope. Any query > 1s needs optimization

# 14. Development timeline summary

| Days | Phase | Deliverable | Status |
| --- | --- | --- | --- |
| 1–4 | Project setup (web + mobile) | Repos, env, libraries, folder structure, design tokens | Foundation |
| 5–7 | Auth & role routing | OTP login working, all 8 roles routing correctly | Critical path |
| 8–11 | Shared component library | All reusable components built and documented | Critical path |
| 12–17 | Super Admin Dashboard | All 7 admin pages live and connected to API | Web phase 1 |
| 18–24 | Sales CRM Dashboard | Kanban, dealer management, analytics charts | Web phase 2 |
| 25–30 | Warehouse Dashboard | Inventory, QC, bin map, dispatch queue | Web phase 3 |
| 31–36 | HR & Accounts Dashboard | Payroll, attendance, finance, P&L | Web phase 4 |
| 20–28 | Staff Mobile App (parallel) | Scanner, QC form, packing, dispatch on device | Mobile phase 1 |
| 20–28 | Partner Mobile App (parallel) | Catalog, cart, orders, ledger, notifications | Mobile phase 2 |
| 37–39 | QA & bug fixes | All role tests passed, UAT with real users | QA |
| 40 | Deployment & go-live | Web on server, apps on stores, monitoring active | Launch |

Days 20–28 (mobile) run in parallel with Days 25–36 (web). With 1 frontend dev + 1 mobile dev working simultaneously, total calendar days = ~40.

## Final checklist before go-live

| ☐ | All 4 web dashboards tested with correct roles |
| --- | --- |
| ☐ | Both mobile apps installed on physical Android and iOS devices |
| ☐ | OTP login working end-to-end (MSG91 → verify → token) |
| ☐ | At least one complete order placed from partner app → approved in CRM → dispatched from warehouse |
| ☐ | Push notification received on both Android and iOS devices |
| ☐ | PDF invoice downloadable from both web and partner app |
| ☐ | Logistics provider switchable from Super Admin settings |
| ☐ | SSL certificate installed and all traffic on HTTPS |
| ☐ | Sentry error tracking connected and sending test errors |
| ☐ | App Store and Play Store listings approved and apps published |
| ☐ | DUNS number registered and both developer accounts verified |
| ☐ | Team trained: each role has done at least one real workflow walkthrough |